Final Project

Joshua C Roy

Southern New Hampshire University

CS 250: Software Development Life Cycle

For years, ChadaTech has relied heavily on a traditional waterfall development model to deliver custom software to our clients. While this plan-driven approach provided an illusion of control, it consistently resulted in siloed departments, rigid architectures, and a frustrating inability to adapt to market changes. As the company considers a massive organizational shift toward an Agile methodology utilizing the scrum framework, the SNHU Travel application was selected as our primary pilot project. SNHU Travel is a travel agency looking to leverage innovative software to expand its client base, making it the perfect candidate for an iterative, value-driven approach. Throughout the software development life cycle of this pilot, I had the unique opportunity to step into the various roles of the Scrum Team, everything from developer and tester to product owner and scrum master. This retrospective serves to evaluate our workflow, analyze how effectively the scrum roles and tools functioned in reality, and determine if this methodology should be officially adopted across all ChadaTech development teams.

In a traditional waterfall project, roles are often highly isolated. Project managers dictate timelines, developers put their heads down to type code for months, and testers only see the product at the very end of the cycle to log defects. Agile completely dismantled that dynamic for our team. Our success on the SNHU Travel project relied heavily on everyone stepping out of their silos and actively collaborating. As the product owner, Christy acted as the anchor for our business value. When SNHU Travel wanted to expand into the "trendy, niche" vacation market, she didn't just guess what that meant; she held a focus group to directly capture the customer's voice. As a developer, my job was to translate those exact business needs into working code incrementally, keeping the application's architecture flexible enough to accommodate changes rather than over-engineering it from day one.

Furthermore, Brian, our tester, proved that quality assurance in an Agile environment happens concurrently with development, not after it. By reviewing the backlog early, he was able to catch edge cases before I even wrote the code. Finally, stepping into the role of the scrum master required a major shift in mindset. Rather than acting as a traditional project manager who assigns tasks and demands status reports, the scrum master acts as a servant-leader. My focus was strictly on facilitation and impediment removal. By protecting the team's timebox and ensuring our daily scrums stayed under fifteen minutes, the developers were shielded from corporate distractions and allowed to focus entirely on building a shippable increment.

The Agile approach to the software development life cycle fundamentally changes how work gets defined and completed. Instead of forcing the team to read and memorize a hundred-page technical specification document, we utilized user stories. This approach helped us tremendously because it broke a massive, overwhelming "booking system" epic down into vertical, highly testable slices of value.

For example, instead of trying to build the entire backend database at once, we pulled a medium-sized story into our sprint: allowing users to select their preferred vacation types in their profile. Because the story followed the standard "As a user, I want... so that..." format, the entire team understood the business context behind the code. More importantly, the story contained strict acceptance criteria. I knew exactly what user interface elements to build, and the tester knew exactly what pass/fail metrics to write his test cases against. The acceptance criteria essentially became our Definition of Done. This allowed the development team to confidently complete stories one by one, merging working code daily rather than getting overwhelmed by the sheer volume of the overall project.

The true test of our Agile adoption happened mid-sprint when SNHU Travel management suddenly decided to pivot the entire product strategy. Based on a new industry report, they wanted the software to focus exclusively on the "Detox/Wellness" travel sector. In ChadaTech’s old waterfall model, an interruption of this magnitude would have been catastrophic. It would have triggered a formal change control board, delayed the project by weeks or months while documentation was rewritten, and resulted in massive developer burnout.

With our Scrum-Agile approach, we simply adapted to the new reality. Because we were working in short, iterative sprints, the product owner was able to immediately reprioritize the backlog to reflect the new wellness focus without blowing up a multi-year project plan. From a technical developer standpoint, because we were iterating, our SlideShow.java architecture was already built and deliberately decoupled from the hardcoded content. I did not have to rewrite the entire application or scrap the graphical user interface. I simply swapped out the generic image file paths for the new wellness-specific image assets and updated the HTML text strings to reflect locations like Sedona and Bali. By embracing changing requirements as a competitive advantage, our team absorbed a massive business pivot in a matter of hours and kept the sprint completely on schedule.

That mid-sprint pivot was only successful because of our team's highly proactive communication practices. In an Agile environment, if a developer is blocked, they are expected to speak up immediately rather than waiting for a weekly check-in. When the wellness pivot occurred, I did not waste time setting up a formal meeting. I sent a direct, targeted email to the product owner and the tester stating: “Christy, I need you to provide the final, approved content for the new user stories by tomorrow morning at 10:00 AM so I can integrate them into the codebase. Brian, please pause any active testing on the old generic travel destinations and review the new acceptance criteria.”

In another instance, our tester emailed the product owner proactively to clarify ambiguities in the price limit user story. He explicitly asked: “What are the absolute minimum and maximum dollar values we are allowing a user to input into the price filter?” These communications were highly effective because they were concise, directed at the exact role responsible for the answer, and included clear deadlines. Instead of letting blockers quietly derail the sprint, we resolved dependencies in real-time, keeping our cross-functional collaboration tight and the development momentum moving forward.

To maintain this level of transparency, our team relied heavily on Agile organizational tools and events. While the daily scrum event is where we verbally synchronized our efforts, our digital Kanban board acted as our primary information radiator. When you pair a daily sync with a digital board that clearly visualizes which tasks are in the "To Do," "In Progress," and "Done" columns, you completely eliminate the need for bloated management status reports. Everyone knows exactly where the project stands at any given second.

Furthermore, utilizing a digital backlog tool forced our team to respect our Work In Progress (WIP) limits. In the past, developers at ChadaTech would start five different features at once and finish none of them. The Agile board visually restricted us, ensuring that I actually finished coding the Top 5 Destinations feature before I was allowed to pull the budget filter story into my queue. The scrum events, like sprint planning and the sprint retrospective, gave us the necessary rhythm, but the digital tools gave us the visibility required to execute that rhythm efficiently.

Looking at the project holistically, the Scrum-Agile approach presented both distinct pros and cons during the SNHU Travel pilot. The most significant pro was our unmatched adaptability. We successfully survived a massive shift in business requirements mid-sprint and still delivered a working Java application on time. It also destroyed the old developer silos, forcing us to communicate daily and build a much healthier, trust-based team culture. The primary con, however, was the initial learning curve and culture shock. Agile requires developers and testers to talk to business stakeholders constantly, which is a major adjustment for personnel used to a traditional, heads-down waterfall environment. It also requires a high level of discipline from the scrum  master to keep ceremonies like the daily scrum from devolving into hour-long technical debates.

Despite that initial friction, the Scrum-Agile approach was undoubtedly the best methodology for the SNHU Travel development project. The travel market is highly volatile, and our client needed to beat their competitors to market with a brand-new wellness trend. A rigid, plan-driven approach would have forced us to deliver obsolete software based on outdated assumptions. By using Agile, we delivered exactly what the market demanded at the exact right time. Based on the success of this pilot, I highly recommend that ChadaTech begin transitioning the rest of its software development teams to the Scrum-Agile framework.